theGoodintro

v1 / MVP Scope (bare bones)

The "build this first" slice. This is a product-spec doc (the *what*, not the schema or integrations), pulling the minimum viable version out of the three full briefs: ADMIN_PORTAL_BRIEF.md, VENDOR_PORTAL_BRIEF.md, and EXECUTIVE_PORTAL_BRIEF.md. When a flow here points to a brief, that brief is the detailed source. Last updated 2026-05-25.

What v1 is

Three pillars, and only the scaffolding needed to make them work:

Accept money (a vendor pays and gets access).

Book meetings (a vendor requests, an exec accepts, the meeting is

scheduled and its outcome recorded).

Onboard executives (Issy sets an exec up so they can receive and accept

requests).

Everything else in the briefs is later. The point of v1 is the smallest loop that earns revenue and proves the model: money in, a meeting booked, an exec live.

The one scoping call to confirm (money vs the gift)

"Accept money" in v1 means collecting the vendor's payment and unlocking access. It does not include automated, custodial release of the gift to the charity, that depends on the unresolved fund-holding question in POSITIONING.md. For v1:

We take the vendor's payment (meeting credits at $1,500 each + the admin fee)

via a Xero invoice that auto-triggers the unlock when paid.

The gift owed per completed meeting is recorded, and released manually

by Issy (off-platform or via a giving platform), with the confirmation logged and shown as a read-only record (Giving view).

Automated / custodial disbursement is explicitly deferred until the charity

flow is settled. Confirm this interpretation before build.

Pillar 1: Accept money

Goal: a vetted vendor can pay and immediately get access; Issy can see it.

In scope (minimum):

Sign-up with a work email only (generic / free domains blocked). First

sign-up creates the Vendor org as Owner; the Owner invites the other users (max 6). See VENDOR_PORTAL_BRIEF.md "Role model".

Vetting gate before any payment or exec access: payment is hidden until

a vendor books a Calendly call with Issy and completes a short application form (answers auto-pasted into the calendar invite). Issy approves on the call, which unlocks payment. This is the "no nobodies near the execs" gate.

Payment via Xero: an invoice is issued; paid in Xero auto-triggers the

unlock and downstream workflows (credits, list access, notifications). No manual "mark as paid". (Stripe self-serve is a later option.)

Price: 1 credit = 1 meeting = $1,500 AUD; the charity share is tiered by

annual volume and the remainder is the admin fee (read the live model from `app/pricing/page.tsx`, never hardcode). Admin fee is its own named line.

Access window + expiry: buying any credits unlocks the **whole platform

for 12 months. If a vendor uses all credits and has not bought more before the 12-month expiry, the platform hides the executive view until they buy again. Credits roll over, but the charity tier resets each calendar year (a leftover credit is charged at the lowest charity band**).

On payment, unlock immediately: the executive list shows, the **credit

balance** appears, and the vendor can start requesting.

A credit is deducted only after a meeting is sat; overcommit allowed up to

4 beyond balance (VENDOR_PORTAL_BRIEF.md "Billing & credits").

Admin sees it: vetting + payment status on the vendor record, a new-signup

alert (Slack + dashboard + email), and a vendor payment notification (email + in-app).

Giving = read-only record of gifts released (manually) per completed

meeting.

Supply guardrail (inventory): aim for roughly a 10:1 executive-to-vendor ratio (about 10 live, consented execs per paying vendor) so a paid vendor has real targets and execs are not over-requested. For now this is a manual guiding ratio, not an enforced or audited metric, it would be hard to police early on, so treat it as a rule of thumb for when to onboard the next paying vendor rather than a system check to build.

v1 simplifications:

One flat per-meeting credit ($1,500) is the only product; tiered packages,

subscriptions, and GST automation can come later (keep the named-fee line and the tiered charity share correct from day one).

No automated charity disbursement (see scoping call above).

Pillar 2: Book meetings

Goal: the core request → accept → schedule → outcome loop works end to end.

In scope (minimum):

Executive list (post-payment), with the clean list and at least basic

filters, and the Action → detail pop-up (bio, charity, year joined). Full filter set can grow later. See VENDOR_PORTAL_BRIEF.md "Executive list".

Request form with the three questions (who are we / why you / who will meet),

the 300-char limits, the on-behalf-of name + title + email, and the content guard (strip emails/phone/links). This is the qualification gate.

The exec email (the real first touch): verified card, the two context blocks

from Q1/Q2, the charity line (gift pulled from the pricing model, never hardcoded), and Accept / Decline / Send to EA. See EXECUTIVE_PORTAL_BRIEF.md "The email surface". This email is a must-build; the exec's web portal UI is not (see Pillar 3).

Accept / Decline handling. On accept, scheduling is admin-confirmed:

Issy proposes / confirms a time and the invite goes to both parties (exec + both vendor-side emails). The AI-agent availability pull is a nice-to-have for v1 and can be done manually by Issy at first.

Outcome capture: the Zoom / Teams API reports attendance to set the

outcome (completed / no-show); a no-show is also reported by the vendor emailing us. A completed meeting consumes a credit and triggers the (manual) gift release.

Reschedule / cancel (v1): either side asking to move or cancel **raises a

rebook task for Issy**, who re-confirms; vendor and exec see the new state. No credit is affected.

Calendar sync is a core admin build (the shared source of truth): a

change made in a real calendar must reflect across admin, vendor, and exec. v1 can start with lighter / manual coordination, but it is a priority, not an afterthought.

One canonical gift record per completed meeting; vendor Giving, exec impact,

and public impact numbers are read-only views of it (no drift).

Pending view for the vendor (sidebar + dashboard), and the Status column

on the exec list (Request sent / Meeting complete / Declined), informational.

v1 simplifications:

Follow-ups can start simple: even a single automated nudge is fine for v1;

the full three-follow-ups-then-red-task sequence can be phased in.

Decline reason + AI-drafted reply can be manual in v1 (Issy emails the

vendor); keep the decline action itself.

Calendar auto-read can be manual coordination at first if calendar OAuth slips.

Pillar 3: Onboard executives

Goal: Issy can stand up an executive so they can receive and accept requests.

In scope (minimum):

Admin sets up the exec profile (name, title, company, photo,

business-context notes), sets their charity, and links the EA (name + email). See ADMIN_PORTAL_BRIEF.md "Executive profile".

A way to know the exec's availability for booking: calendar free/busy

connection if ready, otherwise captured manually in v1.

Onboarding pipeline status (invited → set up → active) so Issy can see who

is live.

The exec can receive the email and Accept / Decline / Send to EA, that email

flow is the real exec surface for v1.

v1 simplifications:

**The executive web portal (dashboard, impact view, charity picker UI) is

deferred. The exec is email-first; v1 needs the email**, not the portal. The charity is set by Issy at onboarding; the exec's self-serve picker comes later.

LinkedIn post step, EA portal access, and the impact dashboard are all later.

Minimal scaffolding (needed for the three pillars)

Auth / login for vendor users and admin (magic-link, to confirm); **work

email only at vendor sign-up (block generic domains). Exec needs no login in v1 (email-first), but the exec email actions use signed, single-use, expiring links with a confirm page** (no login).

Calendly + application form for the vendor vetting gate (answers auto-pasted

into the calendar invite).

Xero for invoicing (paid invoice auto-triggers unlock and workflows).

Admin shell: dashboard, the vendor and executive records (Clients), the

vetting + requests + scheduling tasks, and payment visibility.

Vendor shell: dashboard, profile, executive list, request flow, pending,

billing/credits.

Email sending for the exec request email, accept/decline, the invite, the

per-follow-up vendor updates, and the vendor payment receipt.

Notifications and ownership (v1 loop)

Every handoff in the loop, so nothing stalls silently. (Request submission notifies the vendor in-app only; payment notifies the vendor by email + in-app.)

| Event | Vendor / User | Executive | Issy (admin) | Owns next step |
| --- | --- | --- | --- | --- |
| New sign-up | account created |  | Slack + email + dashboard | Issy (prompt vetting call) |
| Call booked + form | confirmation |  | call + answers on record | Issy (vet on call) |
| Vendor approved | payment unlocked |  |  | Vendor (pay) |
| Invoice paid (Xero) | receipt (email + in-app) |  | notified | Vendor (request) |
| Request submitted | in-app only (pop-up + Pending) | request email | request visible | Executive |
| Each follow-up | email update | follow-up email |  | system |
| 3rd follow-up, no reply | "still chasing" | final follow-up | RED task | Issy (manual) |
| Exec accepts | "securing a time" |  | confirm-time task | Issy (confirm) |
| Time confirmed | invite (both vendor emails) | calendar invite |  | both parties |
| Exec declines (+reason) | AI-drafted decline (Issy sends) |  | decline task | Issy (send) |
| Reschedule / cancel (any side, incl. EA) | sees new state | sees new state | rebook task | Issy (re-confirm) |
| Exec leaves mid-flight | meeting cancelled, no credit |  |  | system / Issy |
| Zoom/Teams reports attendance | outcome shown |  | outcome set | Issy (release gift) |
| Meeting completed | credit consumed, gift recorded |  | confirm outcome | Issy (release gift) |

Explicitly OUT of v1 (build later)

Onboarding checklists (vendor + admin authoring), the executive web portal (dashboard, impact, self-serve charity picker), LinkedIn auto-post, EA portal access, the full three-step follow-up sequence, AI-agent automation of scheduling/declines (manual first; the new-sign-up Slack alert is the one piece of Slack that is in), the document library / custom forms / e-signature capabilities, multi-tier packages / subscriptions / GST automation, the public impact dashboard, Snoop-style org analytics, and automated / custodial charity disbursement. Stripe self-serve checkout is also later (Xero invoicing is the v1 path).

Decisions locked for v1

Vetting gate: payment hidden until a vendor books a Calendly call + completes

an application form; Issy approves to unlock payment.

Payments: Xero invoicing, auto-triggers unlock on payment (Stripe later).

Price: $1,500 AUD per meeting / credit; tiered charity share per the pricing

page; credits roll over, tier resets yearly.

Org model: work email only, first sign-up is Owner, Owner invites users

(max 6); generic domains blocked.

Exec email actions: signed, single-use, expiring links with a confirm page.

Exec consent: baked into the Terms ("by continuing / logging in you accept"),

bound at first email action, no separate contract.

Inventory: roughly 10 live execs per paying vendor (10:1).

Gift release: recorded, released manually in v1 (no custodial disbursement).

Still open for v1

Magic-link auth confirmation (shared platform open item).

Calendar OAuth readiness, or manual availability for v1.

How to technically bind exec consent for an email-first user who never logs

in.

Build order across the three pillars (suggest: onboard ~10 real execs →

stand up the vendor sign-up + vetting + pay/unlock → wire the request/email/booking loop).